Franklin COMP 294

Practicum Project Weekly Status Report

Name: Christa Fox

Course Number: COMP294-R1WW (F17)

Project Name: F17Gradebook

Week Number: 8

Progress for the week

Accepted tickets 38, 40, 41, 50, 52, and 53

Attended the Google Hangouts Meeting October 28 and met our new team member, Larry.

* Ticket 38: Implement Activity Attendance:
  + Wanted to utilize the calendar functionality (java file and database) for this, and it is not implemented.
* Ticket 40: Implement Activity Contacts:
  + I made the most progress on this.
  + I had to create a new activity that when you click the add contact button, that it will direct you to a new screen where you will type the information to create a contact.
  + I created a layout XML, java class, and updated the manifest to reflect this
  + Researched how a drag and drop event listener works in Android developer for the delete contact button on the application, but have not completed this implementation.
* Ticket 41: Implement Activity Resources:
  + I did not get a chance to work on this one.
  + I need to research how to upload a document and where to save it to
    - Do we have a cloud database for assignments?
    - Does the database house these files?
    - Is a copy saved to the device the application has?
    - Should it just access a onedrive?
  + This page does link to the contacts
* Ticket 50: Database Implementation Attendance
  + Larry is making a class that will convert json to a java array, and was going to implement this.
  + He emailed some files, but has not pushed a working product to the application that we can implement.
  + I was waiting on this to complete all of the database implementation
* Ticket 52: Database Implementation Contacts
  + Refer to ticket 50
* Ticket 53: Database Implementation
  + Refer to ticket 50

Problems Solved

* There were some errors in the code that I fixed and pushed
  + I had to remove parameters that weren’t allowed for the layout changes I made to get the app working last week.
  + I removed these manually in the manifest as well.
  + I made some changes to the permissions for the database connection
* I decided to create another activity to add a contact, so the contact activity can just show the user’s contact information and a view list of the contacts that have been added.
* I will need to make another activity that will allow the user to edit their information. I’m not sure if this should be in the resources section, the contacts view, or somewhere else.
* I realized the user should input the information for their contact during registration
  + Currently registration is just an email and password

Communication

* Unfuddle: accepted 6 tickets
* Pulled from the repository
* Committed changes
* Used text/email/google hangouts
* Google hangouts messages
* Google Hangouts meeting October 28, 2017

Goals for next week

* Complete the Java Class Coding
  + Create a way to edit personal contact information
* Working finished product that is ready to test
* Database functional and working with our class files
* Test the app as we create it and log these
* Log previous (from weekly status reports) and current testing in excel sheet on Unfuddle